🛡️  LinkGuard

Complete Build Roadmap

From Zero to Working Android App — Step by Step

For three beginners. No prior project experience required.

| 🧠 You — CS Major AI/ML + Flask API | 📱 SWE Friend Flutter App UI | 🔒 Cybersec Friend VPN Engine (Kotlin) |
| --- | --- | --- |

# How to Use This Document

This roadmap is written for three complete beginners who have never built a real project before. It tells each of you exactly what to install, what to learn, what to build, and in what order — week by week for 4 months.

📌 Three rules to follow from day one 1. Use Git from week one. Commit your code every single day. This is non-negotiable. 2. Integrate early. By the end of month 2 you should have all three pieces talking to each other, even if they are rough. 3. Never learn in a vacuum. Build something small every week, even if it is ugly and broken.

⚠️ What 'complete beginner' means here You know Python, Java, C/C++, and basic HTML/CSS. That is a strong foundation. You have never built a mobile app, a REST API, or a VPN service. That is fine — this document assumes exactly that. Dart (Flutter's language) will feel very familiar if you know Java. Kotlin is basically modern Java. Flask is Python.

# Phase 0 — Before You Write a Single Line of Code

Do this together, all three of you, on the same day. It takes about 2–3 hours. Do not skip any step.

## Step 1 — Install the tools

Everyone installs:

- VS Code — your code editor. Download from code.visualstudio.com

- Git — version control. Download from git-scm.com. Watch a 20-minute Git basics video on YouTube after installing.

- GitHub — create a free account at github.com. One person creates a private repository called 'linkguard' and invites the other two as collaborators.

You (CS) also install:

- Python 3.11+ — python.org. You probably have this already.

- pip — comes with Python. Run: pip install flask requests scikit-learn pandas xgboost

- Postman — for testing your API. postman.com (free)

SWE Friend also installs:

- Flutter SDK — follow the official guide at flutter.dev/docs/get-started/install. Choose Windows or Mac. Follow every step exactly.

- Android Studio — flutter.dev will tell you to install this. Do it. It includes the Android emulator.

- Run 'flutter doctor' in the terminal after installing. Fix every issue it shows until it says no issues found.

Cybersec Friend also installs:

- Android Studio — same as SWE friend. This is where he writes Kotlin.

- Java JDK 17 — required for Android development. adoptium.net

- Kotlin plugin — comes built into Android Studio automatically.

## Step 2 — Set up your Git repository

This is how you share code without emailing files to each other. Do this once and use it every day.

📂 Folder structure to create inside your repository linkguard/ ├── app/ ← SWE friend's Flutter app lives here ├── api/ ← Your Flask detection API lives here ├── vpn/ ← Cybersec friend's Kotlin VPN module lives here └── docs/ ← Proposal, diagrams, meeting notes

## Step 3 — Read this once and understand the full flow

Before writing any code, all three of you must understand how the finished app works end to end. Read this carefully.

| Step | Who | What Happens |
| --- | --- | --- |
| 1 | Cybersec Friend | Senior taps a link anywhere on their phone. The VPN service running in the background catches this network request before it loads. |
| 2 | Cybersec Friend | The VPN extracts the destination URL from the intercepted request and sends it to the Flutter app via Platform Channel. |
| 3 | Flutter App | The Flutter app receives the URL and sends it as an HTTP POST request to the Flask API running on a server. |
| 4 | You (CS) | The Flask API checks the URL against VirusTotal, Google Safe Browsing, and your ML classifier. It returns a verdict: SAFE, WARNING, or DANGER — plus a message in Arabic or English. |
| 5 | Flutter App | The Flutter app receives the verdict. If SAFE, the link opens normally. If WARNING or DANGER, a full-screen alert is shown in the senior's language with a Go Back button. |

# Month 1 — Learn Your Tools

Month 1 is learning only. No project code yet. Each of you focuses entirely on your own track. By the end of this month you each need to have built one tiny working thing that proves you understand your tool.

## 🧠  You (CS) — Month 1: Python + Flask

Your goal by end of Month 1 A Flask server running on your laptop that accepts a URL and returns a fake verdict as JSON. This proves you can build an API. The real ML comes in Month 2.

Week 1 — Flask basics

You already know Python, so this will move fast. Flask is a lightweight web framework — it lets you build an API in Python in about 50 lines of code.

- Resource:

- Go to flask.palletsprojects.com → Documentation → Quickstart. Read the entire Quickstart page.

- Watch: 'Flask Tutorial in 1 Hour' by Tech With Tim on YouTube. Follow along and type every line.

By end of Week 1 you should have this working on your laptop:

✅ Week 1 milestone — a working Flask endpoint from flask import Flask, request, jsonify app = Flask(__name__) @app.route('/check', methods=['POST']) def check_url(): data = request.get_json() url = data.get('url', '') return jsonify({'verdict': 'SAFE', 'message': 'This link looks fine.'}) if __name__ == '__main__': app.run(debug=True) Test it with Postman: POST to http://localhost:5000/check with body {"url": "google.com"} If you get back a JSON response, you are done with Week 1.

Week 2 — HTTP requests + calling external APIs

- Learn the 'requests' library in Python — it lets you call other APIs from your code.

- Register for a free VirusTotal account at virustotal.com → get your free API key from your profile.

- Register for Google Safe Browsing API at console.cloud.google.com → create a project → enable Safe Browsing API → get a key.

- Resource:

- Read the VirusTotal API v3 documentation at developers.virustotal.com. Read the 'URLs' section only.

- Build a simple Python script (not Flask yet) that takes a URL, sends it to VirusTotal, and prints whether it is malicious or not.

✅ Week 2 milestone A Python script that calls VirusTotal with a URL and prints: 'DANGER' or 'SAFE'. Test it with a known phishing URL from PhishTank (phishtank.org) and with google.com. Both should return the right result.

Week 3 — scikit-learn basics

- Resource: Kaggle's free 'Intro to Machine Learning' course at kaggle.com/learn. Complete all 7 lessons. Takes about 3–4 hours.

- Download the PhishTank dataset from phishtank.org (free, no login needed). It is a CSV file of millions of real phishing URLs labeled as phishing or legitimate.

- Write a Python script that loads this CSV, extracts three simple features from each URL (length of URL, whether it has HTTPS, number of dots in the domain), and trains a Decision Tree classifier using scikit-learn.

- Print the accuracy. It will probably be around 85–90% even with just those three features. That is fine for now.

✅ Week 3 milestone A Python script that trains a classifier on PhishTank data and prints its accuracy. Do not worry about the model being good yet. Worry about understanding what it does.

Week 4 — Combine everything into one API

- Combine your VirusTotal integration and your ML classifier into a single Flask endpoint.

- The endpoint receives a URL, checks it with VirusTotal, runs it through your classifier, and returns a combined verdict.

- Add bilingual messages: the response JSON should include both 'message_en' and 'message_ar' fields.

- Arabic messages for now can be hardcoded: 'هذا الرابط آمن' (safe) and 'هذا الرابط خطير' (dangerous). You will improve them later.

✅ Month 1 final milestone — your API works end to end POST {"url": "some-suspicious-link.com"} to your Flask server. Get back: {"verdict": "DANGER", "score": 87, "message_en": "This link is dangerous.", "message_ar": "هذا الرابط خطير"} This is the backbone of the entire project. Once this works, the other two can connect to it.

## 📱  SWE Friend — Month 1: Dart + Flutter

Your goal by end of Month 1 A Flutter app running on the Android emulator with three screens: Home, Warning, and Settings. The screens do not need to work yet — they just need to look right and navigate between each other.

Week 1 — Dart language basics

Dart is Flutter's programming language. If you know Java, Dart will feel very comfortable — same concepts, cleaner syntax.

- Resource: dart.dev/guides/language/language-tour — read the entire Language Tour. It takes 2–3 hours. Focus on: variables, functions, classes, async/await.

- Do the DartPad exercises at dartpad.dev — this is an online editor, no installation needed. Practice writing 5–10 small programs.

- Key thing to understand: Future and async/await. Flutter uses these everywhere for things like API calls. Make sure you understand them before moving on.

✅ Week 1 milestone Write a Dart program (in DartPad) that takes a list of URLs, loops through them, and prints each one. Add a function that checks if a URL starts with 'https' and prints 'secure' or 'not secure'. Simple — but if you can do this, your Dart basics are solid enough to start Flutter.

Week 2 — Flutter fundamentals

- Resource: flutter.dev/docs/get-started/codelab — the official Flutter codelab. Follow it completely. It builds a small app and teaches widgets, state, and layout.

- Watch: 'Flutter Crash Course for Beginners' by Academind on YouTube. Follow along.

- Understand these four things above all else: Widget, StatelessWidget, StatefulWidget, setState(). Everything in Flutter is built from these.

- Build Flutter's default counter app, then modify it to show a text input and display whatever the user types.

✅ Week 2 milestone An app on the Android emulator with a text field where you type a URL and a button that shows the URL in large text below it. It does not need to check anything. It just needs to exist on the emulator and respond to your input.

Week 3 — Navigation between screens

- Learn Flutter navigation: Navigator.push() and Navigator.pop(). Resource: flutter.dev/docs/cookbook/navigation/navigation-basics

- Build three screens as separate Dart files: home_screen.dart, warning_screen.dart, settings_screen.dart

- The Home screen has an on/off toggle (use Flutter's Switch widget) and a status text.

- The Warning screen has a large red background, a warning icon, placeholder text, and one big button that says 'Go Back'.

- The Settings screen has a language selector (Arabic / English) and a text field for entering a trusted contact's phone number.

Week 4 — Arabic RTL support + HTTP calls

- Add Arabic RTL: In your main.dart, wrap your app in a Directionality widget and add a locale setting. Resource: flutter.dev/docs/development/accessibility-and-localization/internationalization

- Install the http package: add 'http: ^1.1.0' to your pubspec.yaml file, then run 'flutter pub get'.

- Write a function that sends a POST request to a hardcoded URL (your teammate's Flask API address) with a URL to check. Print the response to the console.

- The API is not ready yet — hardcode a fake response for now. What matters is that the HTTP call works.

✅ Month 1 final milestone A Flutter app on the emulator with three navigable screens. Tapping a button on the Home screen navigates to the Warning screen. Tapping 'Go Back' on the Warning screen returns to Home. The Settings screen lets you switch between Arabic and English and the text flips direction. A console log shows a successful (fake) HTTP call to the API.

## 🔒  Cybersec Friend — Month 1: Kotlin + Android

Your goal by end of Month 1 Understand Kotlin well enough to write Android code. Understand what the VpnService does and how Android networking works at a basic level. Build a simple Android app in Kotlin that logs network activity to the screen.

Week 1 — Kotlin basics

Kotlin is modern Java. If you know Java, you can learn the basics in 3–4 days.

- Resource: kotlinlang.org/docs/getting-started.html — read the entire Getting Started section.

- Do the Kotlin Koans at play.kotlinlang.org/koans — these are interactive exercises. Complete the Introduction and Classes sections.

- Key differences from Java to understand: val vs var, data classes, null safety (?. and !!), lambda expressions, and coroutines.

✅ Week 1 milestone Write a Kotlin program (in the Kotlin Playground at play.kotlinlang.org) that: - Takes a list of URLs as a list of strings - Filters out any URL that does not contain a dot - Prints each remaining URL with its length If you can write this from scratch without copying, your Kotlin basics are ready.

Week 2 — Android basics in Kotlin

- Resource: developer.android.com/courses/android-basics-kotlin/course — Google's official free course. Complete Unit 1 only this week.

- Build the default 'Hello World' Android app in Android Studio. Run it on the emulator.

- Modify it to show a button. When the button is tapped, show a Toast message (a small popup) that says 'LinkGuard is running'.

- Understand these Android concepts: Activity, Intent, Service, Manifest permissions. You do not need to use them yet — just read about them.

Week 3 — Understanding VpnService

This is the most important week of your learning phase. Do not rush it.

- Read the official Android VpnService documentation: developer.android.com/reference/android/net/VpnService — read every word.

- Download and study Google's ToyVpn sample project: github.com/googlesamples/android-ToyVpn — this is the official example of how a VPN app works on Android. Read the code and understand what each part does.

- Read this article specifically: 'Building a VPN App on Android' — search for it on medium.com. There are several good ones. Read at least two.

- Understand these concepts: TUN interface, file descriptor, packet forwarding, DNS interception. You should be able to explain each one to your teammates by the end of this week.

⚠️ Important reality check on HTTPS Most links today use HTTPS, which means the content is encrypted. Your VPN service operates at the DNS level — it intercepts the domain name lookup that happens before the encrypted connection is made. This means you can see WHERE the user is going (the domain) but not the full URL path. For 95% of phishing attacks, the domain alone is enough to detect the threat. This is not a weakness — it is how most commercial security apps work. In your project documentation, call this out explicitly as DNS-level interception. Your panel will respect that you understand the limitation.

Week 4 — Build your first VPN prototype

- Fork the ToyVpn sample project into your own Android Studio.

- Modify it to intercept DNS requests and log the domain name of every request to Android's Logcat (the debug console).

- Run the app on the emulator, enable the VPN, open a browser, and navigate to google.com. You should see 'google.com' appear in your Logcat.

- This is the core of your contribution. If you can log intercepted domains, you can check them. Everything else is just sending that domain to an API.

✅ Month 1 final milestone An Android app that, when activated, logs every domain the phone tries to visit. Run it on the emulator, visit 3 websites, and show all 3 domains in Logcat. This is proof your VPN interception works. The rest of Month 2 is connecting it to everything else.

# Month 2 — Build the Core

Month 2 is when you stop learning and start building the real project. Each of you builds their main component properly this month. By the end of Month 2 you should have a rough but working version of all three pieces.

## 🧠  You (CS) — Month 2: Real ML Model + Production API

Week 5 — Feature engineering

The quality of your ML model depends almost entirely on the features you extract from URLs. This week, build a proper feature extractor.

- Features to build: Extract these features from every URL:

- URL length (number of characters)

- Domain length

- Number of dots in the URL

- Number of hyphens in the domain

- Whether the URL uses HTTPS (1 or 0)

- Whether the URL uses an IP address instead of a domain name (1 or 0)

- Number of subdomains (e.g. mail.google.com has 2)

- Typosquatting score: Levenshtein distance to the nearest top-50 brand domain (amazon, google, facebook, paypal, etc.)

- Whether the URL contains words like 'login', 'verify', 'account', 'secure', 'update', 'password'

- Domain age in days from WHOIS — use the 'python-whois' library (pip install python-whois)

Week 6 — Train XGBoost model

- Install XGBoost: pip install xgboost

- Download the ISCX-URL-2016 dataset from research.unb.ca/cic/datasets — it has 36,000 labeled URLs. Use this alongside PhishTank.

- Split data: 80% for training, 20% for testing. This is standard practice.

- Train an XGBoost classifier on your features. Target accuracy: above 94% on the test set.

- Save the trained model using joblib: import joblib then joblib.dump(model, 'model.pkl') — this lets you load it in Flask without retraining every time.

- Resource: xgboost.readthedocs.io/en/stable/get_started.html

Week 7 — Harden the Flask API

- Load your saved model in Flask at startup: model = joblib.load('model.pkl')

- The /check endpoint now: extracts features from the URL, runs it through VirusTotal, runs it through Google Safe Browsing, scores it with your model, combines the three results into a final verdict.

- Add error handling: if VirusTotal is down, fall back to just the ML model. Never crash.

- Add a /health endpoint that returns {'status': 'ok'} — your teammates will use this to check if your server is running.

- Deploy your Flask API to Railway.app (free tier) — this gives you a public URL your teammates can call from anywhere, not just your laptop.

✅ Month 2 milestone — You Public API URL that anyone can call. POST {"url": "paypa1.com"} → {"verdict": "DANGER", "score": 96, "message_en": "This website is pretending to be PayPal. Do not proceed.", "message_ar": "هذا الموقع يتظاهر بأنه PayPal. لا تكمل."} POST {"url": "google.com"} → {"verdict": "SAFE", "score": 2, "message_en": "This link is safe.", "message_ar": "هذا الرابط آمن"} Share the URL with your teammates. They will plug it in immediately.

## 📱  SWE Friend — Month 2: Connect the App

Week 5 — Real API integration

- Replace your fake API response with a real call to your teammate's Flask API URL.

- Create a LinkService class in Dart that handles all API communication: a checkUrl(String url) method that posts to the API and returns a verdict object.

- Handle errors gracefully: if the API is unreachable, show a message that says 'Could not check this link. Proceed with caution.' Do not crash.

Week 6 — Warning screen design

This screen is the most important UI in the entire project. The senior sees this when danger is detected. It must be impossible to misunderstand.

- Full red background (#DC2626) for DANGER, orange (#F59E0B) for WARNING, green (#10B981) for SAFE.

- A large shield icon at the top — use Flutter's built-in Icons.security or Icons.shield.

- The verdict in very large text (fontSize 36+) in bold.

- The plain-language message from the API displayed in large readable text (fontSize 18+).

- One single large button at the bottom: 'Go Back' in English, 'العودة' in Arabic. Tapping it calls Navigator.pop().

- No other buttons. No technical details. No links. Nothing else on this screen.

Week 7 — Internationalization (i18n)

- Resource: flutter.dev/docs/development/accessibility-and-localization/internationalization — follow the complete guide.

- Create an app_localizations.dart file with translations for every string in the app.

- All text in the app must come from this file — no hardcoded English strings anywhere.

- The language preference should be saved locally using the shared_preferences package (flutter pub add shared_preferences) so the app remembers the senior's language after closing.

- Test: switch to Arabic, close the app, reopen it — it should still be in Arabic.

✅ Month 2 milestone — SWE Friend App calls the real API with a URL and shows the correct colored warning screen. All text displays correctly in both Arabic and English. Language choice is remembered after app restart. The Go Back button works on the warning screen. Demo this to your teammates on the emulator.

## 🔒  Cybersec Friend — Month 2: Full VPN Engine

Week 5 — DNS interception and URL extraction

- Build a DNS packet parser in Kotlin that extracts the queried domain name from a raw DNS packet byte array.

- You do not need to build this from scratch — use the dnsjava library or parse manually following RFC 1035 (the DNS standard). Search 'parse DNS packet Kotlin' for examples.

- Every domain your VPN intercepts should now be passed to a checkDomain() function that you will implement next week.

Week 6 — Calling the API from Kotlin

- Use OkHttp (the standard Android HTTP library) to call your teammate's Flask API from Kotlin.

- Add to your build.gradle: implementation 'com.squareup.okhttp3:okhttp:4.12.0'

- Write a function checkDomain(domain: String): String that posts to the API and returns the verdict string.

- This function must run on a background thread — never do network calls on the main Android thread or the app will crash. Use Kotlin coroutines: launch(Dispatchers.IO) { ... }

Week 7 — Flutter Platform Channel bridge

This is how your Kotlin VPN code talks to your teammate's Flutter UI. It is the most technically complex part of your work.

- Resource: flutter.dev/docs/development/platform-integration/platform-channels — read the entire page and follow the Android example.

- Create a MethodChannel in Kotlin named 'com.linkguard/vpn'.

- Implement two methods on this channel: startVpn() and stopVpn().

- Create a matching MethodChannel in Dart in your Flutter app and call startVpn() when the toggle is switched on.

- When the VPN intercepts a domain, send it back to Flutter using a Flutter EventChannel — this is a one-way stream from Kotlin to Dart.

✅ Month 2 milestone — Cybersec Friend Flutter toggle → starts VPN on the Android device. Visit a website → domain is intercepted → API is called → verdict comes back. Verdict is sent back to Flutter via EventChannel. Demo this end-to-end to your teammates. This is the integration moment.

# Month 3 — Integrate and Test

Month 3 is integration month. All three pieces must come together. This is also when you test on real devices, fix bugs, and improve the user experience. Expect things to break. That is normal.

## Week 9 — Full end-to-end integration

Sit together (physically or on a call) for at least one full day this week. Do not split up.

- Connect all three components: VPN intercepts domain → sends to Flutter → Flutter calls Flask API → API returns verdict → Flutter shows warning screen.

- Test with 10 known phishing URLs from PhishTank and 10 safe URLs. All phishing URLs should trigger the red warning screen.

- Fix every crash and every case where the app does the wrong thing. Do not move on until the basic flow works.

## Week 10 — Real device testing

- Install the app on a real Android phone (any of your phones). Run it. Use it normally for a day.

- The emulator and a real device behave differently. Expect at least 3–5 new bugs to appear. Fix them.

- Test the Arabic RTL layout on the real device. Check that all text is readable, all buttons are tappable, and nothing is cut off.

- Test on at least two different Android versions if possible (e.g. Android 11 and Android 13).

## Week 11 — Senior usability testing

This is one of the most important weeks in the entire project. Do not skip it.

- Find 3–5 elderly participants — grandparents, neighbors, anyone over 60 who uses a smartphone.

- Give them the phone with the app installed. Do not explain anything. Send them a fake phishing link via WhatsApp and watch what happens.

- Watch for: confusion, hesitation, not understanding the warning, accidentally dismissing the warning. Note everything.

- Common fixes needed after this: text is too small, the Arabic translation is too formal, the 'Go Back' button is not obvious enough.

- Fix everything your testers struggled with. Their confusion is your bug.

## Week 12 — ML model tuning

- Look at your false positives — safe URLs your model flagged as dangerous. Understand why. Adjust your feature weights or add more training data.

- Look at your false negatives — phishing URLs your model missed. Same process.

- Target: fewer than 3 false positives for every 100 safe links checked. This is what you will report in your evaluation section.

- Add Google Safe Browsing as a secondary check — if it says safe, that is a strong signal to reduce your overall score even if the model is uncertain.

✅ Month 3 milestone The full app works end-to-end on a real Android phone. Arabic and English both work correctly. You have done real usability testing with elderly users and fixed what they struggled with. ML model false positive rate is below 3%. No crashes during normal use.

# Month 4 — Polish, Demo, and Documentation

Month 4 is about making everything presentation-ready. No new features. Only polish, documentation, and demo preparation.

## Week 13 — UI polish

- Review every screen with fresh eyes. Is it obvious what to do? Is every piece of text readable? Is every button large enough for a 70-year-old finger?

- Add a simple onboarding screen — the first time the app opens, show a one-screen explanation: 'LinkGuard protects you from dangerous links. Tap Enable to turn it on.' Nothing more.

- Add a link history screen — a simple list of the last 20 links checked with their verdicts. This is useful for the demo and for family members reviewing what was blocked.

- Make sure the app icon looks professional. Use a shield icon with your navy blue color.

## Week 14 — Documentation

Your panel will ask each of you to defend your own component. Write documentation for yours.

- You (CS):

- Document your model: what features you used, what accuracy you achieved, what datasets you trained on, and why you chose XGBoost.

- SWE Friend:

- Document the app architecture: what screens exist, how navigation works, how i18n is implemented, and how the API calls are structured.

- Cybersec Friend:

- Document the VPN engine: how VpnService works, how DNS packets are parsed, what the Platform Channel does, and how the HTTPS limitation is handled.

## Week 15–16 — Demo preparation

- Prepare a 10-minute live demo. Script it. Practice it. Do a full dry run together at least twice.

- Demo flow: show the app off, turn on the VPN, tap a phishing link in WhatsApp, the warning screen appears in Arabic, tap Go Back, explain what happened under the hood.

- Prepare for these questions — every panel asks them:

❓ Questions your panel will definitely ask Q: What happens with HTTPS links? A: We intercept at the DNS level before the encrypted connection is made. We detect the domain, which covers 95% of phishing attacks. Full SSL inspection is future work. Q: What is your model's accuracy? A: [Your actual number]% on a held-out test set of [X] URLs from PhishTank and ISCX datasets. Q: How is this different from just using VirusTotal? A: VirusTotal has API limits and latency. Our ML layer runs locally and instantly, and acts as a fallback when external APIs are unavailable. Q: Why Flutter and not native Android? A: Flutter gave us faster UI development, built-in RTL support for Arabic, and a shared codebase. The only native component is the VpnService module which requires Kotlin — everything else is Flutter. Q: Did you test it with real elderly users? A: Yes. [Describe your usability test results.] We made [X] changes based on their feedback.

# Quick Reference — All Resources

| Who | Topic | Resource | When |
| --- | --- | --- | --- |
| You | Flask | flask.palletsprojects.com → Quickstart | Week 1 |
| You | VirusTotal API | developers.virustotal.com | Week 2 |
| You | Machine Learning | kaggle.com/learn → Intro to ML | Week 3 |
| You | XGBoost | xgboost.readthedocs.io | Week 6 |
| You | PhishTank dataset | phishtank.org (free download) | Week 3 |
| You | ISCX dataset | research.unb.ca/cic/datasets | Week 6 |
| You | API deployment | railway.app (free tier) | Week 7 |
| SWE | Dart language | dart.dev/guides/language/language-tour | Week 1 |
| SWE | Flutter start | flutter.dev/docs/get-started/codelab | Week 2 |
| SWE | Flutter navigation | flutter.dev/docs/cookbook/navigation/navigation-basics | Week 3 |
| SWE | Flutter i18n/RTL | flutter.dev/docs/development/accessibility-and-localization | Week 4 |
| Cybersec | Kotlin basics | kotlinlang.org/docs + Kotlin Koans at play.kotlinlang.org | Week 1 |
| Cybersec | Android basics | developer.android.com/courses/android-basics-kotlin | Week 2 |
| Cybersec | VpnService | developer.android.com/reference/android/net/VpnService | Week 3 |
| Cybersec | ToyVpn sample | github.com/googlesamples/android-ToyVpn | Week 3–4 |
| Cybersec | Platform Channels | flutter.dev/docs/development/platform-integration/platform-channels | Week 7 |
| All | Git & GitHub | 'Git and GitHub for Beginners' by freeCodeCamp on YouTube | Week 0 |

# Warning Signs — If You See These, Stop and Fix Them

🚨 Red flags that mean you are off track End of Month 1: You still haven't built anything that runs. Learning without building is not enough. End of Month 2: The three pieces have never communicated with each other. Isolated components are not a project. End of Month 3: You have never tested the app with a real person. An untested UI is a broken UI. Any time: Someone on the team has not committed code to Git in over a week. Check in with them immediately. Any time: You are still deciding what to build. The scope is fixed. Build what is in this document.

💡 Things that will save you when you get stuck Stack Overflow — search your exact error message. It has been asked before. ChatGPT / Claude — describe what you are trying to do and what error you are getting. Good for debugging. Your teammates — do not struggle alone for more than 2 hours. Ask for help. The official docs — Flutter, Kotlin, and Flask all have excellent documentation. When in doubt, read the official source. GitHub issues — if a library is behaving strangely, search its GitHub issues page. Someone else probably had the same problem.